DROIDBRIDGE

ADB-Powered Android Device Management Tool

Project Requirements, Feature Specification & Implementation Record

Version 1.0.0 | Released June 2026

Open Source Project (MIT License)

## Table of Contents

[Right-click → Update Field to generate table of contents]

## 1. Project Overview

DroidBridge is an open-source, cross-platform desktop tool for managing Android devices via ADB (Android Debug Bridge). It provides significantly faster file transfers than standard MTP, intelligent media analysis and organization, a complete WhatsApp backup and cleanup toolkit, app management, and rich report generation — all without requiring internet access or cloud services.

The tool was born from a real need: Android users face painfully slow MTP transfers, no smart file discovery, and no native tools for managing large WhatsApp media archives accumulated over years. DroidBridge solves all of these problems in a single, privacy-first, offline application.

Core Value Proposition: 3–5x faster than MTP | Smart media analysis | Complete WhatsApp toolkit | 100% offline & private

## 2. Goals & Design Principles

### Primary Goals

Replace slow MTP with ADB-powered transfers that are 3–5x faster

Provide complete WhatsApp media analysis, backup, organization, and cleanup

Enable intelligent storage analysis and space recovery on Android devices

Work entirely offline with no cloud dependency or internet requirement

Be accessible via both CLI (for power users) and GUI (for general users)

Generate detailed human-readable reports for all operations

### Design Principles

| Principle | Description |
| --- | --- |
| Safety First | No destructive operation runs without explicit confirmation. Every deletion shows a preview first. |
| Verified Backup | All backups are verified with file count and size checks before any phone deletion. |
| Resume Support | All transfers and operations can be interrupted and resumed without starting over. |
| Offline & Private | No internet required. No telemetry. No cloud. All data stays local. |
| Cross-Platform | Works on Windows, Linux, and macOS with the same feature set. |
| ADB Bundled | ADB is bundled with the tool — no separate Android SDK installation required. |
| Organized Output | Backups can be organized into intuitive folder structures (optional, see 4.4). |
| Detailed Logging | Every session is logged with timestamps, counts, sizes, and error reports. |

## 3. Technology Stack

| Component | Technology | Reason |
| --- | --- | --- |
| Core Language | Python 3.10+ | Cross-platform, rich ecosystem, fast prototyping |
| CLI Interface | Click / argparse | Clean argument parsing, help generation |
| GUI Framework | PyQt6 or Tkinter | Cross-platform desktop UI, no browser required |
| ADB Communication | subprocess + adb binary | Direct ADB commands, no Java dependency |
| ADB Binary | Bundled platform-tools | No user installation required |
| File Analysis | os, pathlib, re, mimetypes | Built-in, no dependencies |
| Report Generation | Jinja2 + HTML/PDF | Rich formatted reports |
| Data Storage | SQLite | Local session and backup metadata |
| Packaging | PyInstaller | Single executable per platform |
| Version Control | Git + GitHub | Open source collaboration |

Note: The tool bundles ADB platform-tools for Windows, Linux, and macOS. Users do not need to install Android SDK separately.

## 3a. Platform Strategy

DroidBridge is built as a single Python codebase shared across all platforms — not separate codebases per OS. Platform-specific differences (ADB binary, sleep inhibitor, paths) are isolated behind a small platform abstraction layer.

### Single Codebase, Per-Platform Releases

One Python codebase for core logic, CLI, and GUI

Platform-specific code isolated in core/platform/ (windows.py, linux.py, macos.py)

Bundled ADB binaries: platform-tools-windows, platform-tools-linux, platform-tools-darwin

Sleep inhibitor implementations per OS:

Linux: systemd-inhibit

Windows: SetThreadExecutionState (ctypes)

macOS: caffeinate subprocess

Build & release separately per platform via PyInstaller (one executable per OS), but from the same source

### Why Not Separate Codebases

WhatsApp toolkit logic (the core value) is 100% identical across platforms

Maintaining 3 codebases triples bug-fix effort for marginal gain

ADB commands themselves are identical across platforms — only the binary path and OS-level helpers differ

### Development Order by Platform

| Stage | Primary Platform | Reason |
| --- | --- | --- |
| Phase 1–3 (CLI core) | Linux (Ubuntu) | Development environment, fastest iteration, matches original sessions |
| Phase 4 (Polish) | Linux + Windows | Add Windows ADB path handling and sleep inhibitor |
| Phase 5/6 (GUI) | Linux + Windows + macOS | GUI framework (PyQt6) is cross-platform from day one |
| Release | All three | PyInstaller builds produced for Windows, Linux, macOS from same tag |

Recommendation: Build and validate on Linux first (matches the original development environment), then add Windows/macOS platform adapters in Phase 4. The CLI works on all 3 platforms before GUI work begins.

## 4. Module 1 — Device Manager

Handles device detection, connection management, and device information display.

1.1 Device Detection & Connection

Auto-detect connected Android devices via ADB on startup

Display connection status with clear indicators (connected / unauthorized / offline)

Guide user through USB debugging setup if not enabled

Support multiple simultaneously connected devices with device selector

Reconnect automatically if device disconnects and reconnects

Show device serial number, model name, Android version

1.2 Device Information Display

Device model, manufacturer, Android version, build number

Storage breakdown: total, used, free (internal storage)

Battery level and charging status

USB connection type (USB 2.0 / 3.0 / 3.1)

Estimated transfer speed based on connection type

1.3 Storage Overview

Visual storage bar showing used vs free

Breakdown by category: Apps, Images, Videos, Audio, Documents, System

Top space-consuming apps list

WhatsApp-specific storage summary

1.4 Connection Health

ADB daemon status check

Auto-restart ADB daemon if needed

USB mode detection and guidance (must be File Transfer / MTP)

Sleep prevention during active operations

## 5. Module 2 — File Browser

Browse, search, and preview files on the connected Android device without copying them first.

2.1 Directory Navigation

Tree-view navigation of phone filesystem

Show file count and total size per folder

Hidden file toggle (show/hide .nomedia, etc.)

Breadcrumb navigation path

Bookmarks for frequently accessed folders

Quick-jump to common locations (WhatsApp, DCIM, Downloads, etc.)

2.2 File Listing & Filtering

Sort by: name, date modified, size, file type

Filter by: file extension, date range, size range

Show: filename, size, date modified, extension

Multi-select files and folders

Select all / deselect all

Invert selection

2.3 File Preview

Inline image preview (JPEG, PNG, HEIC, GIF, WebP)

Video thumbnail preview

Audio file metadata (duration, bitrate)

Document type icon with file size

Preview without copying file to laptop

2.4 File Operations (via right-click menu)

Copy to laptop (single or batch)

Delete from phone (with confirmation)

Rename file on phone

Show full file path

Copy file path to clipboard

## 6. Module 3 — Smart Transfer Engine

ADB-powered file transfer that is 3–5x faster than standard MTP, with resume support, progress tracking, and conflict resolution.

3.1 Transfer Modes

Phone → Laptop (pull)

Laptop → Phone (push)

Batch transfer: multiple files or entire folders

Selective transfer: transfer only files matching filter criteria

Mirror mode: sync phone folder to laptop folder

3.2 Performance

ADB batch commands (500 files per ADB call) for 10–20x speed vs one-by-one

Automatic USB sleep prevention during transfer

Transfer speed display (MB/s)

Estimated time remaining

Progress bar with file count and bytes transferred

3.3 Resume & Reliability

Detect interrupted transfers and offer resume

Skip already-transferred files (by name + size comparison)

Retry failed transfers automatically (configurable retry count)

Transfer log saved to disk for post-session review

3.4 Conflict Resolution

Skip: keep existing file, don't overwrite

Overwrite: replace existing file

Rename: add suffix to new file (_dup, _1, _2, etc.)

Ask each time: prompt user per conflict

Remember choice for session

Resume takes precedence over conflict mode: a destination file is only a *conflict* (subject to skip/overwrite/rename above) if it has the same name but a different size than the source — a genuine naming collision between two different files. If a destination file already exists with the same name and the same size as the source, it's treated as "already transferred" (resume support, §3.3) and is left alone regardless of the selected conflict mode. This applies symmetrically to both transfer directions — pull (destination on the laptop) and push (destination on the device) — and has been verified on a real device for all three conflict modes in both directions.

3.5 Post-Transfer Verification

File count verification: source vs destination

Total size verification

Generate transfer report with success/failure summary

## 7. Module 4 — WhatsApp Toolkit

A comprehensive toolkit for WhatsApp media management built from real-world experience. Covers analysis, backup, organization, cleanup, and database preservation.

Important: This module supports both WhatsApp (com.whatsapp) and WhatsApp Business (com.whatsapp.w4b) — selectable at runtime.

4.1 Media Analysis & Reporting

Scan all WhatsApp media folders on the phone

Detect WhatsApp media path automatically (varies by Android version):

/sdcard/Android/media/com.whatsapp/WhatsApp/Media/ (Android 10+)

/sdcard/WhatsApp/Media/ (older versions)

Generate report broken down by:

Folder type (Voice Notes, Images, Video, Documents, Stickers, Audio, Gifs, etc.)

Section (Received, Sent, Private)

Year and month

File type / extension

File count and actual size per group

Pre vs post user-defined cutoff date comparison

Identify orphaned media: files with no linked chat in database — **out of

scope on non-rooted devices** (caveat, not a command): Databases/msgstore.db*

is always .crypt14-encrypted, and its decryption key lives in

/data/data/com.whatsapp/files/key, inside app-private storage that adb

cannot read without root. Document this caveat rather than implementing

orphaned-media detection.

Detect files with missing or incorrect extensions using MIME type detection

Detect files with malformed dates (student IDs, serial numbers mistaken as dates)

Save analysis reports to disk (TXT and HTML formats)

4.2 Folder Coverage

| Folder | Content | Notes |
| --- | --- | --- |
| WhatsApp Voice Notes | Voice messages (PTT) | Organized by numbered subfolders on newer Android |
| WhatsApp Images | Received/Sent/Private images | JPEG, PNG, HEIC, WebP |
| WhatsApp Video | Received/Sent/Private videos | MP4, MOV, MKV, AVI |
| WhatsApp Audio | Audio files shared in chats | MP3, AAC, M4A, OGG |
| WhatsApp Documents | All document types | PDF, DOCX, PPTX, ZIP, RAR, source code, etc. |
| WhatsApp Stickers | Received stickers | Backed up — NOT included in Google Drive backup |
| WhatsApp Sticker Packs | Installed sticker packs | From official WhatsApp store |
| WhatsApp Backup Excluded Stickers | Third-party sticker packs | Excluded from all backups — manual only |
| WhatsApp Animated Gifs | GIF files | Received in chats |
| WhatsApp Profile Photos | Contact profile pictures | Cached profile photos |
| WhatsApp Video Notes | Short video messages | Circular video bubbles |
| WallPaper | Chat wallpapers | Custom wallpapers set by user |
| Databases | msgstore.db and others | Active message database — critical |
| Backups | Local encrypted backups | .crypt12 / .crypt15 files |

4.3 Backup Features

One-click full WhatsApp backup to selected destination

Selective backup by media type (e.g. only images + voice notes)

Direct-to-external-drive backup (bypasses laptop storage)

Resume interrupted backups using rsync-style logic

Post-backup verification: file count and size match check

Backup report saved with timestamp, counts, and sizes

Backup session logs: all scripts, reports, and summaries preserved

Prevent laptop sleep during backup using system inhibit

4.4 Backup Organization (Optional)

After pulling files, the user can optionally choose to organize them into clean folder structures. Organization is NOT automatic — it is a separate step the user explicitly triggers after backup is complete.

Organization is optional. Raw backup (flat folder structure) is always the default. The user chooses whether to organize after backup is verified.

Organization options:

Organize now — run organization immediately after backup

Organize later — keep raw backup, run organization as a separate step anytime

Skip organization — keep raw flat folder structure permanently

Custom organization — user defines folder structure rules

When organization is chosen, the following structures are applied:

Voice Notes:

WhatsApp_Voice_Notes_Organized/
  2017/  2018/  2019/ ... 2026/
    01-Jan/  02-Feb/ ... 12-Dec/
      PTT-20210615-WA0001.opus
  Unknown/   ← files with no date pattern

Images & Video:

WhatsApp_Images_Organized/
  Received/
    2020/  01-Jan/ ... 12-Dec/
  Sent/
    2020/  01-Jan/ ... 12-Dec/
  Private/
    2024/  ...

Documents:

WhatsApp_Documents_Organized/
  Received/
    PDFs/         2021/ 01-Jan/ ...
    Archives/     ...
    Images/       ...
    Videos/       ...
    Source_Code/  Original_Files/
    Engineering/  Original_Files/
    Presentations/ ...
    Word_Documents/ ...
    Spreadsheets/ ...
    Executables/  ...
    Other/        ...
  Sent/
    (same structure)

4.5 File Fixing & Cleanup

Detect files with no extension using MIME type fingerprinting

Automatically rename files with correct extension (e.g. DOC-20220310-WA0001. → .pdf)

Fix double-dot filenames (e.g. Sheet..pdf → Sheet.pdf)

Detect and fix files placed in wrong year folders due to numbers in filename

Move files with original names (no WhatsApp date) to Original_Files subfolder

Validate year range (2009–2030) to reject false date matches

Validate month range (01–12) to reject false date matches

4.6 Cleanup & Deletion

Delete media by date cutoff (e.g. delete everything before September 2024)

Pre-deletion preview showing exact file count and estimated size by year

Breakdown of what will be deleted vs kept by folder and file type

Keep/delete by file type (e.g. keep images and audio, delete documents and archives)

Batch deletion using 500 files per ADB command (10–20x faster than one-by-one)

Mandatory confirmation step: user must type 'YES DELETE' to proceed

Deletion log saved with count of deleted vs failed files

Post-deletion rescan to verify cleanup was successful

Resume interrupted deletion: rescan phone and build new delete list from remaining files

Never delete without verified backup existing first

4.7 Pre/Post Cutoff Comparison

User defines a cutoff date (default: September 2024)

Report shows for each folder/type:

Pre-cutoff: file count and size

Post-cutoff: file count and size

No-date files: count and size

Total deletable size estimate

Status tracking: Done / Partial / Pending per month after deletion

4.8 Database & System Files Backup

Backup Databases/ folder (msgstore.db, wa.db, axolotl.db, etc.)

Backup Backups/ folder (local encrypted .crypt files)

Backup accounts/ folder

Warn user that msgstore.db contains active chats — critical to preserve

Note encryption status of database files

4.9 Restore (Media)

Push a previously made WhatsApp media backup (raw or organized) back onto

the phone's WhatsApp / WhatsApp Business media path

Uses Module 3 transfer engine in push mode — same conflict resolution

(skip/overwrite/rename) and post-transfer verification as backup

Media-only: Databases//Backups//accounts/ restore is out of scope here

— see §6.5 for whole-phone restore and the database-restore caveat in §4.8's

Phase 3.5 follow-up

4.10 Status Saver

Save WhatsApp's currently-active Status images/videos (24h-ephemeral) before

they're cleared, for both WhatsApp and WhatsApp Business

Source: <base_path>/Media/.Statuses/ — the hidden folder excluded from

scan_media (§4.1) as internal cache, repurposed here as the status source

Filters to image/video files only (skips .nomedia and other marker files)

Uses Module 3 transfer engine in pull mode — same conflict resolution and

post-transfer verification as backup

Destination layout: one subfolder per app — <dest>/WhatsApp/Statuses/ and

<dest>/WhatsApp Business/Statuses/ — avoids filename collisions between

the two apps

GUI (Phase 6): thumbnail grid of current statuses per app (image preview /

video thumbnail per §2.3) with checkbox selection, so the user can choose

which statuses to save individually rather than saving everything

## 8. Module 5 — Storage Analyzer

Analyze phone storage in depth to identify what is taking space and find opportunities for cleanup.

5.1 Full Storage Breakdown

Total storage, used, and free space

Breakdown by Android category: Apps (installed + data + cache), Images, Videos, Audio, Documents, Downloads, System

Visual bar chart of storage usage

Compare against phone total capacity

5.2 App Storage Analysis

List all installed apps sorted by total size (installed + data + cache)

Show per-app breakdown: APK size, data size, cache size

Identify top 20 space consumers

Flag apps with unusually large cache (potential cleanup targets)

Distinguish system apps from user-installed apps

5.3 Media Analysis

Scan all media across entire phone (not just WhatsApp)

Breakdown by media type: photos, videos, audio, documents

Identify largest individual files

Find files older than a specified date

Find duplicate files by name and size

5.4 Large File Finder

Find all files above a configurable size threshold (default: 50 MB)

Sort by size descending

Show file path, type, and size

Option to copy or delete found files

5.5 Cleanup Suggestions

App cache that can be safely cleared

APK installer files in Downloads

Thumbnail cache folders

Old log files and crash reports

Estimated space recoverable per suggestion

## 9. Module 6 — Backup Manager ️

Manage full phone backups with profiles, scheduling, verification, and restore support.

6.1 Backup Profiles

Create named backup profiles (e.g. 'WhatsApp Only', 'Full Media', 'Documents')

Define which folders to include/exclude per profile

Define destination path per profile

Save and reuse profiles across sessions

6.2 Backup Execution

Run full or selective backup based on profile

Direct-to-external-drive support

Incremental backup: only copy new/changed files since last backup

Prevent laptop sleep during backup

Real-time progress with speed, ETA, and file count

6.3 Backup Verification

Post-backup file count check: source vs destination

Post-backup size check: source vs destination

Flag any files that failed to transfer

Generate verification report

Block phone-side deletion until backup is verified

6.4 Backup History

Log each backup with: timestamp, profile used, file count, total size, duration, destination

Browse backup history in UI

Compare backups across sessions

Detect if backup is outdated (last backup > N days ago)

6.5 Restore

Restore files from backup to phone

Selective restore: choose specific folders or date ranges

WhatsApp restore: push organized backup back to correct phone paths

Conflict resolution during restore (skip/overwrite/rename)

6.6 Contacts & Call Log Export (GUI, planned for sub-phase 6.4)

Decided 2026-06-19, beyond the original file/folder-based scope above —

see PROGRESS.md's 2026-06-19 "Decided scope for sub-phase 6.4" entry for

the full feasibility analysis.

Export Contacts (content query --uri content://contacts/...) and Call

Log (content://call_log/calls) via adb, no root required

Export formats: vCard/CSV/JSON

Backup-only, one-way — no restore guarantee (re-inserting contacts

via content insert risks duplicates; no clean restore path)

Explicitly excluded (re-raise scope question before adding):

SMS — read/write access varies too much by OEM/Android version

Accounts — dumpsys account only exposes names/types, never

credentials/tokens, so it would be informational-only

Settings — restoring risks breaking network/UI settings; would

need a prominent warning like §4.8's msgstore warning

Android's native adb backup -all — effectively dead since ~Android

12 (most apps disable it; requires interactive on-device PIN

confirmation; can't run headless)

## 10. Module 7 — Search & Discovery

Instantly search and discover files across the entire phone filesystem.

7.1 Search Capabilities

Search by filename (partial match, wildcard, regex)

Search by file extension or MIME type

Search by date range (modified date from filename or filesystem)

Search by size range (e.g. files between 10 MB and 100 MB)

Scope search to specific folder or entire phone

Combine multiple filters in a single search

7.2 Search Results

Show results with: full path, size, date, extension

Sort results by any column

Paginate large result sets

Select results for batch operations (copy, delete)

Export search results as CSV or TXT report

7.3 Quick Discovery Presets

Find all WhatsApp media

Find all photos (JPEG, PNG, HEIC, RAW)

Find all videos (MP4, MOV, MKV)

Find all documents (PDF, DOCX, PPTX, XLSX)

Find all APK files

Find files larger than 50 MB

Find files older than 1 year

Find files with no extension

## 11. Module 8 — App Manager ️

View, manage, and clean up installed apps on the connected Android device.

8.1 App Listing

List all installed apps (user-installed and system)

Show per app: name, package ID, version, installed size, data size, cache size

Filter: user apps only / system apps only / all

Sort by: name, total size, data size, cache size, install date

8.2 Cache Management

Clear cache for individual app

Clear cache for all user apps in one click

Show estimated space to be freed before clearing

Exclude specific apps from bulk cache clear

8.3 App Uninstall

Uninstall user-installed apps via ADB

Batch uninstall: select multiple apps

Confirmation dialog before uninstall

Cannot uninstall system apps (safely blocked)

8.4 APK Extraction

Extract APK file from any installed app to laptop

Useful for backing up apps before uninstalling

Show APK size before extraction

8.5 Bloatware Manager

Identify pre-installed manufacturer apps (bloatware)

Disable (not uninstall) bloatware apps safely

Re-enable disabled apps

Show which apps are currently disabled

## 12. Module 9 — Reports & Analysis

Generate rich, detailed reports for all analysis and operations. Save session history for future reference.

9.1 WhatsApp Analysis Reports

Full media inventory: all folders, all years, all months, file counts, sizes

Pre vs post cutoff comparison report

File type breakdown report (extension, count, total size, sorted by size)

Sent vs Received vs Private breakdown

Orphaned media report (files with no linked chat) — out of scope on

non-rooted devices, see §4.1 caveat

Documents categorization report (PDFs, Archives, Images, Videos, Code, Engineering, etc.)

Before/after cleanup comparison

9.2 Storage Reports

Phone storage breakdown report

Top apps by size report

Large files report

Storage trend: compare reports across sessions to see growth over time

9.3 Backup Reports

Backup summary: what was backed up, file counts, sizes, duration

Backup verification report: match status between source and destination

Backup history log

Session summary: all operations performed in a session

9.4 Deletion Reports

Pre-deletion preview report: what will be deleted, broken down by year and type

Post-deletion report: how many files deleted, how many failed, space freed

Phone storage before vs after comparison

9.5 Report Formats

| Format | Use Case |
| --- | --- |
| Plain Text (.txt) | Terminal-friendly, lightweight, human-readable |
| HTML | Rich formatted report viewable in browser |
| CSV | Tabular data for import into spreadsheets |
| JSON | Machine-readable for programmatic processing |

9.6 Session Logs

All scripts generated during a session saved to session_logs/scripts/

Sub-categorized: analysis/, organization/, deletion/

All reports saved to session_logs/reports/

Session summary updated after each major operation

Logs automatically synced to backup destination

## 13. CLI Interface Specification

The CLI provides full access to all features via terminal commands, suitable for scripting and automation.

### Command Structure

droidbridge <module> <command> [options]

### Key Commands

| Command | Description |
| --- | --- |
| droidbridge device info | Show device info and storage breakdown |
| droidbridge device connect | Check ADB connection and guide setup |
| droidbridge files browse <path> | List files at path on phone |
| droidbridge files search --type jpg --after 2024-01-01 | Search files with filters |
| droidbridge transfer pull <phone_path> <local_path> | Pull files/folders from phone |
| droidbridge transfer push <local_path> <phone_path> | Push files/folders to phone |
| droidbridge whatsapp scan | Full WhatsApp media scan and report |
| droidbridge whatsapp analyze --cutoff 2024-09-01 | Pre/post cutoff analysis |
| droidbridge whatsapp backup --dest /media/drive/ | Full WhatsApp backup |
| droidbridge whatsapp backup --type voice_notes,images | Selective backup |
| droidbridge whatsapp save-status --dest /media/drive/ | Save current status images/videos (both apps, per-app subfolders) |
| droidbridge whatsapp organize --src /backup/ --type images | Organize backup |
| droidbridge whatsapp delete --before 2024-09-01 --keep images,audio | Delete with preview |
| droidbridge whatsapp fix-extensions --path /backup/docs/ | Fix missing extensions |
| droidbridge storage analyze | Full phone storage analysis |
| droidbridge storage apps --top 20 | Top apps by size |
| droidbridge storage large-files --min-size 50mb | Find large files |
| droidbridge backup run --profile whatsapp_full | Run backup profile |
| droidbridge backup verify --dest /media/drive/ | Verify backup integrity |
| droidbridge apps list --sort size | List apps by size |
| droidbridge apps clear-cache --all | Clear all app caches |
| droidbridge report generate --format html | Generate full HTML report |

## 14. GUI Interface Specification ️

The GUI provides all features in a clean desktop application suitable for general users.

### Layout

Left sidebar: navigation between modules

Top bar: device status indicator, connection info, battery

Main area: module-specific content

Bottom status bar: current operation progress

Log panel (collapsible): real-time operation log

### Key UI Requirements

Dark mode and light mode support

Responsive layout — works at 1280x720 minimum

All destructive operations require explicit confirmation dialog

Progress dialogs for all long-running operations with cancel button

Color-coded status indicators (green=success, red=error, yellow=warning)

Tooltips on all buttons and options

Keyboard shortcuts for common actions

## 15. Non-Functional Requirements

| Requirement | Specification |
| --- | --- |
| Platforms | Windows 10+, Ubuntu 20.04+, macOS 12+ |
| Android Support | Android 8.0+ (API 26+), tested up to Android 14 |
| Transfer Speed | 3–5x faster than MTP (target: 80–150 MB/s on USB 3.0) |
| Batch Deletion | 500 files per ADB command minimum |
| Scan Performance | 500,000+ files scanned in under 5 minutes |
| Memory Usage | Under 512 MB RAM for normal operations |
| ADB Dependency | Bundled — no user installation required |
| Internet Required | None — fully offline |
| Privacy | No telemetry, no analytics, no cloud |
| License | MIT Open Source License |
| Language | Python 3.10+ (CLI), PyQt6 or Tkinter (GUI) |
| Packaging | Single executable via PyInstaller per platform |
| Documentation | README, CLI help text, in-app tooltips |
| Error Handling | All ADB errors caught and reported with helpful messages |
| Logging | All operations logged with timestamps to session_logs/ |
| Safety | No deletion without verified backup + explicit confirmation |

## 16. Implementation Phases (1–6)

The project is broken into 6 phases, each independently usable and testable. Each phase builds on the previous one without requiring rework. The CLI is fully functional after Phase 3; GUI and polish come later.

Each phase ends with a working, testable CLI tool. Do not start a phase until the previous phase's deliverables pass manual testing on a real device.

## Phase 1 — Foundation: ADB Core & Device Manager ️

Goal: establish the ADB wrapper and device detection that every other module depends on.

Deliverables:

Project skeleton: droidbridge/core, modules, cli, utils, reports

Bundled ADB binaries for Linux (Windows/macOS binaries added in Phase 4)

core/adb.py: wrapper for adb devices, shell, pull, push, with error handling

Module 1 — Device Manager: detection, info, storage breakdown, connection health

CLI: droidbridge device info / connect

Basic logging framework (session_logs/ structure)

Exit Criteria:

Can detect a connected device and print model, Android version, storage breakdown

Handles unauthorized/offline device states gracefully with guidance

ADB daemon restart works if connection drops

## Phase 2 — File Operations: Browser, Search, Transfer

Goal: build the generic file operations that the WhatsApp toolkit will reuse.

Deliverables:

Module 2 — File Browser: directory listing, filtering, sorting

Module 7 — Search & Discovery: name/type/date/size filters, quick presets

Module 3 — Smart Transfer Engine:

Single-file and folder pull/push

Batch ADB commands (500 files per call)

Progress tracking (count, bytes, speed, ETA)

Conflict resolution (skip/overwrite/rename)

Post-transfer verification (count + size)

Resume support: detect partial transfers, skip completed files

Sleep inhibitor for Linux (systemd-inhibit)

CLI: droidbridge files browse / search, droidbridge transfer pull / push

Exit Criteria:

Can pull a 20+ GB folder with progress display and verify file count/size after

Interrupting and re-running a transfer skips already-copied files

Search returns correct results for combined filters (type + date + size)

## Phase 3 — WhatsApp Toolkit: Analysis, Backup, Cleanup

Goal: implement the core value of the project — the full WhatsApp toolkit. This is the largest phase.

3.1 Analysis Sub-Phase

Auto-detect WhatsApp media path (com.whatsapp and com.whatsapp.w4b)

Full scan of all 14 media folder types

Report by folder/section (Received/Sent/Private)/year/month/extension

Pre/post cutoff date comparison report

Orphaned media detection — out of scope on non-rooted devices (see §4.1

caveat)

CLI: droidbridge whatsapp scan, droidbridge whatsapp analyze --cutoff

3.2 Backup Sub-Phase

Full and selective backup using Phase 2 transfer engine

Direct-to-external-drive support

Post-backup verification (count + size match)

Backup report + session log generation

CLI: droidbridge whatsapp backup --dest --type

Restore (media-only): push a backup folder back onto the phone's WhatsApp

media path using the Phase 2 transfer engine (push mode), with the same

conflict resolution and post-restore verification (see §4.9). Database/

account restore is deferred — see 3.5.

CLI: droidbridge whatsapp restore --src --dest-path

Status Saver: pull currently-active .Statuses media (images/videos) for

WhatsApp and WhatsApp Business into separate per-app subfolders (see §4.10)

CLI: droidbridge whatsapp save-status --dest

3.3 Organization Sub-Phase (Optional Step)

Organize-by-date for Voice Notes, Images, Video (Received/Sent/Private)

Organize-by-category for Documents (PDFs, Archives, Code, Engineering, etc.)

MIME-type extension fixing for files with no/wrong extension

Double-dot filename fixing

Bad year folder detection and correction (student IDs, serial numbers)

CLI: droidbridge whatsapp organize --src --type

3.4 Cleanup Sub-Phase

Pre-deletion preview report (count + size by year/type)

Keep/delete rules by file type and date cutoff

Mandatory typed confirmation ('YES DELETE')

Batch deletion (500 files per ADB call)

Resume interrupted deletion via rescan

Post-deletion verification and report

Block deletion if backup not verified

CLI: droidbridge whatsapp delete --before --keep

3.5 Database Sub-Phase

Backup Databases/, Backups/, accounts/ folders

CLI: droidbridge whatsapp backup-db --dest

Database restore is intentionally out of scope for the CLI toolkit: WhatsApp

only picks up a restored msgstore.db.crypt* during a fresh install/login

(not while already set up), and Android/data/com.whatsapp is restricted on

Android 11+. Document this caveat rather than implementing an automated

restore-db command.

Exit Criteria:

Full WhatsApp scan on a real device with 500k+ files completes in under 5 minutes

Backup, organize, and delete workflow tested end-to-end on a real device

Deletion never proceeds without a verified backup and typed confirmation

All session logs (scripts/reports/summary) generated correctly

## Phase 4 — Storage, Apps & Backup Manager + Cross-Platform

Goal: round out remaining modules and add Windows/macOS platform support.

Deliverables:

Module 5 — Storage Analyzer: full breakdown, top apps, large files, duplicates, suggestions

Module 8 — App Manager: list, clear cache, uninstall, APK extraction, bloatware manager

Module 6 — Backup Manager: profiles, incremental backup, history, restore

Platform abstraction layer: core/platform/ (windows.py, linux.py, macos.py)

Bundle ADB binaries for Windows and macOS

Sleep inhibitor for Windows (SetThreadExecutionState) and macOS (caffeinate)

Test full CLI suite on Windows and macOS

Exit Criteria:

All CLI commands work identically on Linux, Windows, and macOS

Storage analyzer and app manager tested on a real device

Backup profiles save/load correctly and incremental backup skips unchanged files

## Phase 5 — Reports & Analysis Module

Goal: unify all report generation into a consistent, reusable module.

Deliverables:

Module 9 — Reports: TXT, HTML, CSV, JSON generators for all report types

Session log management: consistent structure across all modules

Storage trend comparison across multiple sessions

CLI: droidbridge report generate --format

Exit Criteria:

Every module's output can be exported in all 4 formats

HTML reports render correctly in a browser with no external dependencies

## Phase 6 — GUI & Packaging ️  Complete (v1.0.0)

Goal: wrap the fully-working CLI in a desktop GUI and produce distributable executables.

Deliverables (all shipped):

PyQt6 GUI with sidebar navigation for all 9 modules (Ctrl+1–9)

GUI calls into the same core/ and modules/ logic as the CLI — no duplicated logic

Progress bars, confirmation dialogs, dark/light theme toggle

Status Saver panel: thumbnail grid with ffmpeg video thumbnails, checkbox selection

Export button on every results table (TXT/CSV/HTML/JSON)

PyInstaller --onedir builds for Linux (.deb + tarball), Windows (zip), macOS (zip)

ADB v37 official Google binaries bundled for all three platforms

Packaging scripts: scripts/package-linux.sh, package-windows.bat, package-macos.sh

Full documentation: README.md, docs/USER_GUIDE.md, docs/INSTALL.md

Exit Criteria (met):

GUI performs every operation the CLI can perform ✅

Self-contained bundle runs on Linux without Python installed ✅ (Windows/macOS: builds prepared, real-device validation deferred)

All destructive operations show confirmation dialogs in GUI ✅

Recommended approach: complete Phases 1–3 fully and use the CLI for real backups before starting Phase 4. This validates the core WhatsApp toolkit against real-world data early.

## 17. Future Ideas / Research Backlog

Ideas raised during development that are **out of scope for the current

6-phase plan** but worth documenting for later research. Nothing here is

scheduled — revisit only after Phase 6 is complete, and only with explicit

user sign-off.

### 17.1 WhatsApp Cross-Device "Cloner" (like paid transfer tools)

Raised during the Phase 3.5 wrap-up: could DroidBridge clone WhatsApp chat

history between phones the way paid tools (MobileTrans, dr.fone, iCareFone,

etc.) do — Android→Android and Android→iOS?

Android → Android (same account):

Closest to in-scope — builds on whatsapp backup-db (Databases/Backups/

accounts) and whatsapp backup (Media).

Blocker: msgstore.db.crypt14/.crypt15 is encrypted with a key in

/data/data/com.whatsapp/files/key — app-private storage, root-only on

Android 11+ (same restriction already documented in §4.8/§4.9 for database

restore). Without that key, WhatsApp on the target device can't decrypt a

restored database.

WhatsApp's own "Chat Transfer" feature (Wi-Fi Direct/QR, both phones

running WhatsApp, same network) already solves this via its own

device-to-device protocol — not something an external ADB tool can drive

without root or the app's cooperation.

Android → iOS:

This is what the paid tools actually do: reverse-engineer WhatsApp iOS's

ChatStorage.sqlite (Core Data) schema, convert the Android msgstore.db

(SQLite) + media into it, package the result as an iTunes/Finder-style

backup, and restore it to the iPhone via libimobiledevice/

pymobiledevice3 (requires USB pairing trust with the iPhone).

This is a separate iOS-communication subsystem — not ADB, not Android.

The iOS schema changes with every WhatsApp release, which is why these

tools are paid/subscription products with constant maintenance, and

building/distributing one carries real reverse-engineering/ToS exposure.

Conclusion: out of scope for DroidBridge as designed (ADB-only, fully

offline, MIT, Android-focused CLI/GUI). If ever pursued, it would be a

separate companion project, not a DroidBridge module — DroidBridge's

existing backup/backup-db/restore commands already cover the

Android-side data extraction such a project would need as input.

Open research questions for later (not scheduled):

Does WhatsApp's local-backup restore flow accept a Databases/+Media/

drop-in for a *fresh install, same phone number* without the original

key — or does local (non-Drive) restore require key continuity

regardless? (Needs real-device testing; unconfirmed either way.)

On a rooted source and target, is copying

/data/data/com.whatsapp/files/key alongside msgstore.db.crypt14

sufficient for cross-device restore? (Android→Android only.)

iOS side: survey pymobiledevice3's backup create/restore support without

iTunes/Finder, and document a current WhatsApp-iOS ChatStorage.sqlite

schema as a starting point, if a separate project is ever started.

## 19. Version 1.0.0 — Implementation Notes & Deviations

This section records how the shipped v1.0.0 implementation differs from or extends the original spec above. The spec remains the canonical design reference; this section supplements it with ground-truth implementation details.

## 19.1 Phase Completion Summary

| Phase | Status | Test count | Real-device validated |
| --- | --- | --- | --- |
| 1 — Foundation | ✅ Complete | — | Realme RMX1931 |
| 2 — File Operations | ✅ Complete | — | Realme RMX1931 |
| 3 — WhatsApp Toolkit | ✅ Complete | — | Realme RMX1931 |
| 4 — Storage, Apps, Backup | ✅ Complete | — | Realme RMX1931 |
| 5 — Reports | ✅ Complete | — | Realme RMX1931 |
| 6 — GUI & Packaging | ✅ Complete | 1647/1647 | Realme RMX1931 |

19.2 ADB Binary

The bundled Linux ADB was initially from the Debian android-sdk-platform-tools package (v28.0.2). For the v1.0.0 release it was replaced with the official Google platform-tools v37.0.0-14910828 binary for all three platforms:

| Platform | Path | Version |
| --- | --- | --- |
| Linux | droidbridge/resources/platform-tools-linux/adb | v37.0.0 |
| Windows | droidbridge/resources/platform-tools-windows/adb.exe | v37.0.0 |
| macOS | droidbridge/resources/platform-tools-darwin/adb | v37.0.0 |

19.3 GUI Sub-Phases (Phase 6 breakdown)

The GUI was built in 6 sub-phases beyond what §16 described:

| Sub-phase | Deliverable |
| --- | --- |
| 6.1 | GUI shell + Device page (sidebar, top bar, log panel, dark/light theme) |
| 6.2 | Files, Transfer, Search pages + real-device validation |
| 6.3 | WhatsApp Toolkit GUI (8 tabs) + real-device validation |
| 6.4 | Backup Manager GUI (6 tabs, including Contacts/Call Log export) |
| 6.5 | Storage Analyzer (5 tabs), App Manager (6 tabs), Reports (13 types) |
| 6.6 | Export buttons on all result tables; Linux/Windows/macOS packaging |

19.4 Features Added Beyond Spec

Export button on every results table (§14 only specified this for Search): all module pages now have an "Export…" button producing TXT/CSV/HTML/JSON from whatever is on screen.

Display name resolution for apps via aapt2 dump badging with an on-disk cache at ~/.local/share/droidbridge/label_cache/<serial>.json, resolved in background threads.

WhatsApp Status Saver video thumbnails: when ffmpeg is on PATH, the first frame of each .mp4/.3gp/etc. status video is extracted as a JPEG thumbnail for the grid.

Contacts & Call Log export added to Backup Manager (§6.6): exports to vCard/CSV/JSON via adb shell content query, backup-only (no restore).

Glob/Regex toggle on the Search name field, plus a MIME-type dropdown filter with mutual-exclusivity guard.

New Folder button on the Transfer page remote-path field: creates a subfolder on the device via adb shell mkdir -p.

Session logging framework: all CLI and GUI operations write timestamped logs to session_logs/ in the working directory.

`pm list packages` as primary app source: the app listing uses pm list packages as the authoritative package list and merges storage sizes from dumpsys diskstats — newly installed apps appear immediately without the diskstats async delay.

19.5 Features Deferred from Spec

Several spec items were explicitly deferred after feasibility analysis. See docs/DEFERRED_AND_FUTURE_WORK.md for the full list with rationale. Key deferrals:

500-file batch pull/push (§3.2): deletion uses 500-file batches; pull/push do per-file ADB calls to support per-file retry, progress signals, and cancel. A future refactor could add batching without losing those signals.

Transfer batch size display (MB/s transfer speed) not shown in GUI (only CLI).

Storage trend comparison (§9.2): the Reports page has a "Storage Trend" report type but it reports on the current session only; cross-session trend requires SQLite session history not yet implemented.

Mirror mode real-device validation deferred (implemented in CLI, not validated live).

Windows/macOS real-device validation deferred — CLI and GUI are cross-platform in design; platform-specific testing requires hardware not available in the development environment.

19.6 Known Limitations (non-bugs)

App cache clear (apps clear-cache) targets the ADB USB connection; the pm clear ADB command clears both cache and data on some Android versions — users should clear individual app caches when data preservation matters.

WhatsApp database restore is intentionally not implemented: msgstore.db.crypt14 is encrypted with a key in app-private storage (/data/data/com.whatsapp/files/key) inaccessible without root on Android 11+.

Large files (>2 GB) in a single ADB pull may encounter ADB timeout on slow connections — increase AdbClient.DEFAULT_TIMEOUT or use --timeout if building from source.

## 20. Deferred, Blocked & Future Work

All items that were evaluated and not shipped in v1.0.0 are documented in full detail in:

`docs/DEFERRED_AND_FUTURE_WORK.md`

That document is organized into:

Deferred items (12) — implemented partially or not at all, with specific reasons

Blocked items (3) — technically infeasible without root: full app data backup, WhatsApp orphaned-media detection, WhatsApp database restore

Out-of-scope decisions (5) — deliberate design decisions not to build certain features

Platform & packaging gaps (4) — Windows/macOS real-device validation, README finalization

Future GUI enhancements (6 ideas) — cancel-everywhere, label cache management, Status Saver select-all, scheduled backups, multi-device switcher

Spec audit table — every §1–§17 requirement mapped to ✅/🔶/❌

### Priority future work (post v1.0.0)

The highest-value items to pursue after the current release:

Cancel button on all long-running GUI operations — currently only progress bars are shown; adding a Cancel signal to viewmodels would improve UX significantly.

Per-file retry in GUI — the transfer engine supports retry; wiring it to the GUI progress dialog would surface it to users.

Storage trend across sessions — requires persisting scan snapshots to SQLite; the reports/ infrastructure is ready for it.

Windows/macOS real-device validation — the code is cross-platform; just needs hardware to test on.

500-file batch pull/push — decoupling progress signals from per-file granularity would unlock the §3.2 speed target.

## 21. Architecture Overview

DroidBridge uses a shared-core, dual-interface architecture: both the CLI and the GUI call the same Python modules — no logic is duplicated. The only difference is the presentation layer.

### 21.1 Shared Core

droidbridge/
  core/
    adb.py          # ADB wrapper: devices(), shell(), pull(), push()
    platform/       # OS-specific sleep inhibitor, path helpers
  modules/
    device.py       # Module 1 — Device Manager
    files.py        # Module 2 — File Browser
    transfer.py     # Module 3 — Smart Transfer Engine
    whatsapp.py     # Module 4 — WhatsApp Toolkit
    storage.py      # Module 5 — Storage Analyzer
    backup.py       # Module 6 — Backup Manager
    search.py       # Module 7 — Search & Discovery
    apps.py         # Module 8 — App Manager
    reports.py      # Module 9 — Reports & Analysis
  reports/          # TXT / HTML / CSV / JSON generators
  utils/            # Size formatting, date parsing, helpers

### 21.2 CLI Architecture

User Terminal
       |
  droidbridge <command> [args]       (cli/main.py — Click framework)
       |
  +----------+----------+-----------+----------+----------+
  | device   | files    | transfer  | whatsapp | storage  |
  | connect  | browse   | pull/push | scan     | analyze  |
  | info     | search   |           | backup   | large    |
  |          |          |           | organize | apps     |
  |          |          |           | delete   |          |
  +----------+----------+-----------+----------+----------+
                              |
                    Core Modules (shared)
                    modules/*.py
                              |
                         core/adb.py           (ADB Wrapper)
                              |
                    platform-tools/adb         (bundled binary)
                              |
                       Android Device          (USB)

Data flow: the CLI handler validates user input, calls the relevant module function, and prints the returned data structure. All output goes to stdout; session logs go to session_logs/. No GUI state is touched.

### 21.3 GUI Architecture

User (mouse / keyboard)
         |
   MainWindow (PyQt6)              gui/main_window.py
   |  Sidebar (QListWidget)        9 module entries + About
   |  QStackedWidget               one Page per module
   |  DeviceContext                shared ADB state (serial, model)
   |  LogPanel                     live session log viewer
         |
   Page (active module)            gui/pages/*.py
   |  Signals / Slots              Qt event bus
   |  QTableWidget / QTreeWidget   results display
   |  Export button                CSV / TXT / HTML / JSON
         |
   Worker (QThread)                gui/workers/*.py
   |  progress / result signals    emitted back to the Page
   |  cancel support               via _cancelled flag
         |
   Core Modules (shared)           modules/*.py
         |
   core/adb.py                     (ADB Wrapper — same as CLI)
         |
   Android Device (USB)

Key design rule: workers and pages never call adb directly — they always go through core/adb.py. This means every operation is automatically testable from the CLI without running the GUI.

### 21.4 Layered Component Map

┌──────────────────────────────────────────────────────┐
  │  Presentation Layer                                   │
  │  CLI (Click)              GUI (PyQt6)                │
  └──────────────┬───────────────────┬───────────────────┘
                 │                   │
  ┌──────────────▼───────────────────▼───────────────────┐
  │  Application Layer                                    │
  │  modules/device  modules/whatsapp  modules/storage   │
  │  modules/files   modules/search    modules/apps      │
  │  modules/backup  modules/reports   modules/transfer  │
  └──────────────────────────┬───────────────────────────┘
                             │
  ┌──────────────────────────▼───────────────────────────┐
  │  Infrastructure Layer                                 │
  │  core/adb.py      core/platform/      utils/         │
  │  reports/ (formatters)   session_logs/               │
  └──────────────────────────┬───────────────────────────┘
                             │  USB  (ADB protocol)
  ┌──────────────────────────▼───────────────────────────┐
  │  Android Device                                       │
  │  bundled platform-tools/adb  (Google v37.0.0)        │
  └──────────────────────────────────────────────────────┘

## 22. About the Developer

DroidBridge was designed and built by:

| Field | Details |
| --- | --- |
| Name | Ali Elmansoury |
| Title | Junior Embedded Software / Android Automotive Engineer |
| Email | ali.elmansoury21@gmail.com |
| GitHub | https://github.com/Ali-Elmansoury |
| LinkedIn | https://www.linkedin.com/in/ali-elmansoury/ |

DroidBridge grew out of a personal frustration with the painfully slow MTP transfers and the lack of good offline tools for managing large WhatsApp media archives on Android devices. Every feature in the tool was driven by real-world usage on real data.

The project is open source (MIT License). Contributions, issues, and feedback are welcome on GitHub.